Schedule:

Summary: We will need to expand the Dynatrace Production Environment to 12 nodes from 4.

Business Justification: The Dynatrace Cluster in Production is extremely undersized. Due to current sizing constraints endusers are experiencing User interface time outs and issues. In addition data constraints are being observed where Dynatrace is unable to actively ingest all environment metrics and we hope this will fix this issue.

Detailed steps:

- login to aws production portal,

- 2. Authenticate to Account: vaec-dt (558384143803) ,

- 3. Select service CloudFormation,

- 4. Create CloudFormation stack with new resources and import CloudFormation template "dynatrace-new-expansion-cluster-nodes.yml"

- 5. Select AWS Service “EC2”

- 6. Verify  that the new 9 ec2 instances exist, are in available status, and are in the running state.

- 7. Provision one of these servers to begin the activegate join process (which will take 72 hours)

  - Commands: Piettos Portion

- 8. Execute a stop instance action on the remaining 8 servers in order to not incur unnecessary costs while the first node of the newly spun resources provisions its way to completion (which will be completed days after the change but will have no impact to the current cluster)

Impact to users: 0 impact to users

- The EC2 instances provisioned by CloudFormation will not interfere with the current Dynatrace cluster application

Customer Downtime: 0 customer downtime,

- The EC2 instances provisioned by CloudFormation will not interfere with the current Dynatrace cluster application

Impact to users if maintenance fails: 0 impact to users if maintenance fails

- The EC2 instances provisioned by CloudFormation will not interfere with the current Dynatrace cluster application

Communication to customer (attachment): No communication to the customer is necessary because the ec2 instance deployments will be externally deployed in relation to the current production cluster.

Prior testing data:

- Pietto Vasco has executed this action several times and is the POC supplying the cloudformation template to complete this action

  - Along with this action he is the poc providing the necessary commands we need to begin the first node join process.

- He has executed this several times and in addition,

- The direction to expand the clsuter  and the logical reasoning is provided to us by Nathaniel Parks (nathaniel.parks@va.gov).

  - He is the VA's Dynatrace Guardian  here with us from our contracted support with Dynatrace. Him and our additional Dynatrace Support resources advised this solution.

Intended post-op tests:

- We will execute a instance start on all of the stopped newly spun up Dynatrace server nodes (8 since 1 will be engaging in the cluster join process) after the manually executed shutdown from node creation

- When these servers are fully available and running we will execute a sessions manager and reflections ssh terminal connection to these nodes to validate that they are operating successfully

- We will screenshot node uptime and attach it to the incident ticket for proof of verification that servers are functional and able to successfully boot after instance shutdowns.

WFM ticket: https://wfm.vaec.va.gov/servicedesk/customer/portal/2/VAEC-16586